## Slide 1: Midterm Progress Report By: Justin Joseph

## Slide 2: Recap
What is my project?
- Creating an app to integrate different streaming services (different from Project I)
Why did I choose this topic?
- I got annoyed that I had to use different streaming services to listen to certain songs.

## Slide 3: Features (ideally)
Listening to songs across streaming services
Creating playlists with the same songs
Tracking listening statistics ***

## Slide 4: Current progress?

## Slide 5: Documentation
System Architecture:
  Creating application for Android devices
  Using Android Studio for development
  Code in Java and UI in xml
Data and component design after development
  Mostly because I am figuring out what I need as I develop
Created rough UI sketches (MS Paint)

## Slide 6: UI Sketches

## Slide 7: UI Sketches Cont.

## Slide 8: Application
Basic UI
  Navigation bar with empty fragments
  Song fragment to display song information
Currently developing
  Basic playlist functionality
  Adding songs to playlist by URL
  Search bar to find songs
  Ability to listen to songs*

## Slide 9: Issues
Actually playing music in app
  Placeholder solution is to redirect user to browser
  Not ideal nor clean solution
  Spotify has an Android SDK (more research needed)
  YouTube is compatible with WebView but not flexible
Tracking listening time
  YouTube and Spotify don’t support this in API
  Manually tracking time is impossible with placeholder solution
  This is also a lower priority feature

## Slide 10: Issues cont.
Full display width Webview
Compressed display width Webview

## Slide 11: Personal Evaluation
Behind on progress
  Spent too much time aimlessly planning
  Should have spent more time developing
  Find and implement placeholder solutions
  Consider complete solutions afterwards

## Slide 12: Thank you
Justin Joseph
jjoseph4@my.harrisburgu.edu